# Madhya Pradesh Rural Roads Development Authority

(An Agency of Panchayat & Rural Development Department, Govt. of MP)

Block 2, 5th Floor, Paryavas Bhavan, Bhopal

===========================================================================================No Endt. 17766 /22/D-12/DPR-WB/MPRRDA/16	                           Bhopal, Date : 17 .08.2016

Sub:- The Guidelines for independent checking of DPRs of MPRCP (CMGSY)

In Continuation to head office Letter no17526 date 10.08.2016, guidelines for above task are issued as follows:-

- The checking of DPRs will be done in accordance to the guidelines issued by MPRRDA vide Letter no (1) 14484 dated. 27.06.2016. (2).16447 dated 23.07.2016 (3)16817 dated 30.07.2016 (4). 17451 dated 09.08.2016 (5)  format C1 & C2 (copies of all letters & formats are attached)

- It should be checked that DPRs are prepared on modified DPR templates of MPRCP.

- The Social, Environment, Road Safety issues / mitigation measures, community consultation procedure and documentation will be checked.

- DPR checking key information format C1 and format C2 to be checked.

- Provision of Innovative Technology / use of plastic waste to be checked in accordance to instruction given in point no 30 of letter no 14484 dated 27.06.2016.

- The DPR checking of roads under particular PIU will be arranged by respective CGMs at their office or at head office of MPRRDA (as the case may be). Advance information (prior to 7 days) to be sent to the empanelled engineers by respective CGM with information of tentative numbers of DPRs and other details.

- concerning PIUs will ensure to depute AM/Sub engineer or DPR consultant suitably during DPR checking

- DPR checking format C1& C2 are enclosed. Empanelled engineer is expected to get it properly filled up and verified by him and to be submitted to MPRRDA for each DPR.

Enclose:-As above

(M.K.Gupta)

Engineer in Chief

M.P. Rural Road Development Authority

Endt. No.17767/22/D-12/DPR-WB/MPRRDA/16	                          Bhopal, Date :  17 .08.2016

Copy to:

- Engineer in Chief ,RES /Project Director MPRCP, Bhopal

- All Chief General Manager, MPRRDA,Bhopal for information and necessary

Action.

- Chief General Manager, Finance MPRRDA, Bhopal

- SE (Tech) Rural Engineer Service, Vindhyachal Bhavan Bhopal

- All General Manager PIU MPRRDA, Bhopal for information and necessary action

- All General Manager (Tech) MPRRDA, Bhopal

- Shri. ……………………………………………… DPR checking panel Members  for information and needful action

- IT Manager Madhya Pradesh Rural Road Development Authority Bhopal for information and needful action.

Enclose:-As above

Engineer in Chief

M.P. Rural Road Development Authority

e/;izns'k xzkeh.k lM+d fodkl izkf/kdj.k

¼e-iz- 'kklu] iapk;r ,oa xzkeh.k fodkl foHkkx ds v/khu½

[k.M&II, iape ry] i;kZokl Hkou] Hkksiky

========================================================================================

# Øekad17451@fo'o cSad@MPRCP-04@e-iz-xzk-lfo-izk-@16   Hkksiky] fnukad 09@08@2016

çfr]

egkizca/kd leLr

e-iz-xzkeh.k lM+d fodkl izkf/kdj.k

ifj;sktuk fdz;kUo; bdkbZ --------- ¼e-iz-½

fo"k;%& 	eq[;ea=h xzke lMd ;kstuk ds dk;ksZ dk fo”o cSad lgk;rk ls Mkejhdj.kA

lanHkZ%& 	1izeq[k vfHka;rk xzkeh.k ;kaf=dh lsok fodkl vk;qDr dk;kZy; Hkksiky dk i= dz 4868@22@fo&10@xzk;ls@l-iz &@2016 Hkksiky fnukad 28-07-2016

&00&

mijksDr fo’k; ,ao lanHkZ esa mYys[k gS fd izeq[k vfHk;ark xzkeh.k ;kaf=dh lsok }kjk eq[;ea=h xzke lMd ;kstuk ds dk;ksZ dk fo”o cSad lgk;rk ls Mkejhdj.k gsrq vko”;d funsZ”k] v/kh{k.k ;a=h xzkeh.k ;kaf=dh lsok e.My leLr ¼e/; izns”k½ ,oa dk;Zikyu ;a=h xzkeh.k ;akf=dh lsok ¼laHkkx leLr½ dks lanfHkZr vkns”k }kjk fn;s x, gSA lqyHk lanHkZ ,oa gsrq Nk;k izfr layXu gS] vko”;drkuqlkj xzkeh.k ;kaf=dh lsok ds vf/kdkfj;ksa ls laidZ dj mfpr dk;Zokgh djsaA

layXu%&mijksDrkuqlkj

¼ih-ds->oj½

eq[; egkizca/kd

¼,e-ih-vkj-lh-ih-½

e-iz-xzkeh.k lM+d fodkl izkf/kdj.k

# Øekad17452@fo'o cSad@MPRCP-04@e-iz-xzk-lfo-izk-@16   Hkksiky] fnukad 09@08@2016

izfrfyfi%&

- izeq[k vfHk;ark e/;izns”k xzkeh.k lM+d fodkl izkf/kdj.k] Hkksiky dh vksj lwpukFkZ

- izeq[k vfHk;ark xzkeh.k ;akf=dh lsok foU/;kpy Hkou] Hkksiky dh vksj lwpukFkZA

- leLr eq[; egkizca/kd e/;izns”k xzkeh.k lM+d fodkl izkf/kdj.k] Hkksiky dh vksj lwpukFkZ ,oa vko”;d dk;Zokgh gsrq iszf’krA

- v/kh{k.k ;a=h ¼rd-½ ]xzkeh.k ;kaf=dh lsok foU/;kpy Hkou] Hkksiky dh vksj lwpukFkZA

eq[; egkizca/kd

¼,e-ih-vkj-lh-ih-½

e-iz-xzkeh.k lM+d fodkl izkf/kdj.k