Agenda for Video Conferencing on 20th Nov 06

(at 11.00 AM - NIC District Headquarter)

- ADB Expenditure: It should be more than target.

- Subletting of contract: Package-wise name of Sublette, amount of contract sublet, permission obtained from the competent authority.

- Success stories: success stories with photographs submitted to HO.

- Quality: Construction materials conforming to the specifications of Rural Roads should be allowed to bring at site else AM, S/E be held responsible.

- Physical completion: Attention should be given to maximum completion the roads & particularly ADB- Batch I & PMGSY Phase I to IV.

- Maintenance of works:  Implementation of Maintenance roaster – No of roads maintenance done.

- Clearance of Final bills:  Status of final bills – All packages completed upto date.

- OMMS – Physical & Financial progress - Entry in OMMS be done by the PIUs completely.

- ADB Reimbursement claims: Last date for submission to HO – 28th Nov 06

- PIU Lab establishment & calibration of equipments – No of calibrated laboratory & their name.

- Operationalisation of 75 PIUs – which PIU is still not in operation & why. Separate office, phone, A/c opened, work package divided.

- Progress report of month ending Nov 06 should be from 75 PIUs separately – all 18 formats.

- New formats for monthly progress report are being prepared – shall be sent shortly for progress report.

- Clearance of pending ATRs of NQM, SQM.

- Proposal of Phase-7 must be entered & online scrutinized by STA on OMMS – entry location : sanction year: 2006-07, stream : regular PMGSY, Batch: 2