Agenda for meeting of GM, PIU.

The discussion during this meeting will be focused on the following points.

- Road wise programme for constructions of incomplete roads of Phase III and Phase IV for 06-07.

- Detailed review of incomplete works of Phase-I, Phase-II, Phase-III and Phase-IV. This information of incomplete roads should be road wise with reasons for not completing and target date for completion.

- Review of progress of ADB works for Batch I, II and III.

- Position of consultant staff PMGSY and ADB separately.

- Payment of final bills for the works completed.

- Information regarding tour details of team leaders and GMs.

- OMMS data entry for physical and financial progress. Photographs to be updated up to March 06. No mismatch in data uploaded on OMMS and what sent in hard copy.

- Compliance on NQM reports and ATR.

- Organization of trainings by PIU for consultants and contractors. Copy of training calendar to be brought in the meeting.

- Work programme prepared by contractor for incomplete packages of Phase I, Phase II, Phase III, Phase IV, Phase V and ADB I, II and III (Road wise) signed by General Manager and Contractor.

- Packages in which delay of more than 6 months (General Manager responsibility will be fixed).

- Discussion on instruction issued by Chief Executive Officer through D.O. Letter no. 1850 dt. 1/8/05, 5213 dt. 2/8/05 and 1840 dt. 8/8/05., 1008 dt. 2.3.06

- Discussion on information or required by letter no. 4386 dt. 30.06.05 4388 dt. 30.06.05, 4468 dt. 4.7.05 and 4457 dt. 4.7.05.

- Compliance of Inspection notes of CEO and CGMs.

- Progress of maintenance works. No. of format.

- Payment of minimum wages.

- Submission of soft and hard copy of OGL (Survey) for Batch III and Phase V.

- Submission of photographs of benchmark road of block and district in soft and hard copy.

- List of AM & S/E with their headquarters fixed by GM and compliance (soft & hard copy).

- Compliance of erecting citizen signboards.

- A note on how GMs have improved the quality of construction.

- List of roads passing through forest in new proposals of Phase VI and Batch IV.

Identification of quarry for these works.

- No. of cases pending with DFO for clearance.

- No. of mining lease granted by GMs.

- No. of lease applications still pending with collectors.

- Success stories with photographs and description detail in terms of economic, social, education, health, employment opportunities, communication preferably with family and village profile.

- Preparation of District books.

- No. of complaints received in the districts and their disposal.

- Progress of preparation of DPRs for 1000+ and 500+ in tribal area.

- Details of Land Donated for PMGSY Road.

--0--0--