e/;izns'k xzkeh.k lM+d fodkl izkf/kdj.k

¼e-iz- 'kklu] iapk;r ,oa xzkeh.k fodkl foHkkx ds v/khu½

[k.M&2] iape ry] Ik;kZokl Hkou] Hkksiky

Ø- 16771  @22@fo&12@xzklfoizk@Mh-ch-,-@09   			   Hkksiky] fnukad  23 @12@09

Ikzfr]

egkizc/akd ¼leLr½

e-iz-xzkeh.k lM+d fodkl izkf/kdj.k

ifj;kstuk fdz;kUo;u bdkbZ

e-iz-

fo"k; &		fnukad 08-01-10 dks vk;ksftr leh{kk cSBd ds laca/k esaA

leLr egkizca/kdksa dh ,d leh{kk cSBd fnukad 08-01-10 dks izkr% 10-00 cts ls lsUVªy cSad {ks=h; dk;kZy; ¼iqjkuh tsy ds lkeus½ Hkksiky ds lHkkd{k esa vk;ksftr gSA leh{kk cSBd dk ,tsUMk layXu gSA lacaf/kr fcUnqvksa ij okafNr tkudkjh fu/kkZfjr izi=ksa esa fnukad 02-01-10 rd bZ&esy (mamprrda@rediffmail.com) ij Hkstuk lqfuf'pr djsaA ekg fnlEcj 09 dh izxfr fu/kkZfjr izi=ksa esa

lHkh izi= MS Excel esa vyx vyx 'khV esa ,d gh QkbZy esa HkstsaA

layXu% ,d

¼,e-ds-xqIrk½

izeq[k vfHk;ark

e-iz-xzkeh.k lM+d fodkl izkf/kdj.k

i`-Ø- 16771@22@fo&12@xzklfoizk@Mh-ch-,-@09   	         Hkksiky] fnukad 23 @12@09

izfrfyfi &

- eq[; egkizca/kd& 2]3 ,oa 4 e-iz-xzkeh.k lM+d fodkl izkf/kdj.k e-iz-A

- eq[; egkizca/kd ¼foRr½ e-iz-xzkeh.k lM+d fodkl izkf/kdj.k e-iz-A

- eq[; egkizca/kd ¼leUo;½ e-iz-xzkeh.k lM+d fodkl izkf/kdj.k e-iz-A

- egkizca/kd rduhdh ¼leLr½ e-iz-xzkeh.k lM+d fodkl izkf/kdj.k e-iz-A

- foRrh; lykgdkj e-iz-xzkeh.k lM+d fodkl izkf/kdj.k e-iz-A

izeq[k vfHk;ark

e-iz-xzkeh.k lM+d fodkl izkf/kdj.k

Agenda for review meeting Dated 08.01.10 of GM, PIU

- Detailed review Road wise of incomplete works of Phase-III to Phase-VI and ADB batch-I to IV and plan for their completion. (Update Format -I)

- Package-wise programme for construction of incomplete roads of Phase VII, IX, & X. (Format -II)

- Review of status of Payment of final bills for the works completed. (Format -III).

- Review of Target/ Achievement :  Habitations & Length Road-wise. (Update in Format-IV)

- Review of un-awarded packages. (Format -V)

- Maintenance works

  - Information for packages within  5 years in Format VI

  - Un-awarded tender.

- Compliance on NQM reports and ATR. (update in Format -VII).

- ATR of inspection of CEO/E-in-C/CGM. (Format -VIII)

- Forward planning - Mining, Forest, Electric pole shifting cases. (Format -IX).

- Review of Deviation/ Change of alignment/ Extra items/  pending with HO. (Format -X)

- OMMS data entry for physical and financial progress.

- Information verification of Bank Guarantee. (Format -XI)

- Pending AG Audit para compliance. (update in Format-XII)

- Recovery of amount in terminated packages. (Format -XIII)

- Review of subletting by Contractor or Consultant. (Format -XIV)

- Staff Position in E-1, E-2 & E-3 format. (Format -E-1, E-2 & E-3)

- Organization of trainings by PIU for consultants and contractors (Format XV)

- Review of important cases of CTE (V), Lokayukt, Court & Complaint cases. (Update in Format-XVI)

- Status of PIU Lab, Contractor's Lab & Consultant lab. (Format -XVII)

- Narrate any intervention done by GM to improve the quality of work or Success story - topic & brief (Format XVIII) : will be allowed to deliver only after selection from HO.