e/;izns'k xzkeh.k lM+d fodkl izkf/kdj.k

¼e-iz- 'kklu] iapk;r ,oa xzkeh.k fodkl foHkkx ds v/khu½

[k.M&2] iape ry] Ik;kZokl Hkou] Hkksiky

## Ø- 5392@22@fo&12@E-8@fofo/k&1@2010	                 Hkksiky] fnukad 01@04@2011

izfr]

egkizca/kd] leLr

e-iz- xzkeh.k lM+d fodkl izkf/kdj.k]

ifj;kstuk fØ;kUo;u bdkbZ]

- - - - - - - - - -] e/;izns'kA

fo"k; %	fnukad 15-04-2011 o 16-04-2011 dks vk;ksftr leh{kk cSBd ds laca/k esaA

&&0&&

e-iz- xzkeh.k lM+d fodkl izkf/kdj.k varxZr ifj;kstuk fØ;kUo;u bdkbZ ds egkizca/kdksa dh foLr`r leh{kk cSBd fnukad 15-04-2011 o 16-04-2011 dks vk;ksftr dh xbZ gSA

leh{kk cSBd dk ,tsaMk ,oa tkudkjh Hkstus gsrq fu/kkZfjr izi= layXu gSaA tkudkjh ladfyr djus ds laca/k esa fn’kk funsZ’k layXu gSaA ftyksa dh lHkh bdkbZ;ka vius laHkkxh; eq[;ky; ij fLFkr  Øekad 1 bdkbZ dks lHkh ,tsaMk dh tkudkjh fnukad 05-04-11 rd miyC/k djk,axsA laHkkxh; eq[;ky; dh Øekad 1 bdkbZ fnukad 07-04-11 dks bZ esy }kjk mamprrda@rediffmail.com ij tkudkjh miyC/k djk,axsA

cSBd ds vk;kstu LFky dh tkudkjh vyx ls izsf"kr dh tk;sxh A

layXu % mijksDrkuqlkj ifjf’k"V ,oa ,tsaMkA

izeq[k vfHk;Urk

e-iz- xzkeh.k lM+d fodkl izkf/kdj.k

## Ø- 5394@22@fo&12@E-  @fofo/k&1@2010	      	      	     Hkksiky] fnukad 01@04@2011

izfrfyfi %&

- fut lgk;d] eq[; dk;Zikyu vf/kdkjh] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- izeq[k vfHk;ark] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- eq[; egkizc/akd] leLr] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] Hkksiky] bUnkSj] tcyiqj e-izA

- eq[; egkizc/akd foRr] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- eq[; egkizc/akd leUo;] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- egkizc/akd rduhdh] leLr] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- foRrh; lykgdkj] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- lgk;d izca/kd vkbZVh e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

9-	   Jh vkj-ih-nqcs] egkizca/kd ¼fczt½] }kjk egkizca/kd ifj;kstuk fØ;kUo;u bdkbZ tcyiqjA

izeq[k vfHk;Urk

e-iz- xzkeh.k lM+d fodkl izkf/kdj.k

ifjf’k"V ,d

leh{kk cSBd dh tkudkjh Hkstus gsrq fn’kk funsZ’k

MkVk ,UVªh vkijsVj ds fy, funsZ’k &

- tkudkjh fu/kkZfjr izi= esa dsoy vaxzsth esa gksA

- tkudkjh fu/kkZfjr izi= esa dsoy ,e-,l-,Dlsy esa gksA

- tkudkjh gsrq fu/kkZfjr izi=ksa esa dksbZ Hkh dkye ;k jks ¼Column or Row½ gkbZM ¼Hide½ ugha gksA

- tkudkjh esa ^^------- ]] ---------^^ vFkok ^^&& do &&^^ vFkok bl izdkj ds fpUgksa dk mi;ksx ugha fd;k tk,A blds LFkku ij vko’;drkuqlkj tkudkjh vyx vyx lsy ¼Cell½ esa Repeat  dh tk,A

- tkudkjh esa Date  ds dkye esa Date format – mm.dd.yy dk gh mi;ksx fd;k tk,A blesa Text ds :Ik esa vFkok vU; fdlh Format esa tkudkjh ugha Hkjh tk,A

- blh izdkj jkf’k ds fy,] ;fn i`Fkd ls fy[kk ugha gks rks] jkf’k :- yk[k esa n’keyo ds nks vadksa rd nh tk,A

- dksbZ Hkh cell merge uk fd;k tk,A

- tkudkjh bZ esy ds }kjk lacaf/kr laHkkx dh ukekafdr bdkbZ ¼uhps n’kkZ, vuqlkj½ dks Hkstk tk,A bZ esy esa fo"k; bl izdkj fy[kk tk, & <PIU name> Meeting Apr 11 inf.

- fdlh Hkh Clarification ds fy, 9424440111 ij egkizca/kd iz’kklu ls lEidZ djsaaaA

- tkudkjh ds izR;sd izi= ds Footer esa ml MkVk ,UVªh vkijsVj dk uke fy[kk tk, ftlus izi= esa tkudkjh rS;kj dh gSA

- tkudkjh esa mDr fcUnqvksa dk /;ku u j[kus ij lacaf/kr MkVk ,UVªh vkijsVj ds fo:) dk;Zokgh dh tk,xhA

Agenda for meeting Dated 15.04.11 & 16.04.11 of GM, PIU.

Technical Section :

- Target and Achievement of year 2010-11 and Ranking of PIU's.

- Road wise details of Bharat Nirman works.

- PIUwise, Monthwise Financial & Physical Targets for 2011-12 and plan for their achievement.

- Detailed review of incomplete works of Phase-II to Phase-VII and ADB batch-I to IV and plan for their completion by June 2011.

- Package wise programme for construction of incomplete roads of Phase VIII to X, Batch V & LWE for 11-12.

- Review of progress of bridges under construction.

- Review of status of Payment of final bills for the works completed.

- Review of un-awarded packages of construction work including balance work.

- Maintenance works

  - Information of expenditure for packages within 5 years

  - Information of expenditure for packages beyond 5 years

  - Un-awarded tenders of maintenance works.

  - Package details in which proposal from PIU are awaited.

- Compliance on NQM reports and ATR..

- ATR of inspection of CEO/E-in-C/CGM.

- Review of Mining, Forest, and Electric pole shifting cases.

- Review of Deviation/ Change of alignment/ Extra items/ pending with HO.

- Review of Balance workload.

- Status of PIU Lab, Contractor's Lab & Consultant lab.

- OMMS data entry for physical and financial progress.

- Status of GIS data verification & updation.

Account Section:

- Information verification of Bank Guarantee.

- Pending AG Audit para compliance.

- Recovery of amount in terminated packages.

- Balance sheet for 10-11

Establishment & General Section :

- Staff Position in E-1, E-2 format.

- Staff position of consultant staff in E-3.

- Position of CRs of GMs, AMs & S/Es for the year ending Mar 2011

- Review of cases of CTE (V), Court cases, Arbitration Tribunal.

- Review of work distribution between AMs & S/Es

- Narrate any points on which intervention was done by GM to improve the quality of work.

Additional Agenda

- Review of Deleted Roads.

- Review of Roads under Dispute.

- Vehicles engaged for inspection.

- Review of Administrative Expenditure

- Review of Department Enquiery