NIT for preparation of DPR NIT 10283 Dated 16.12.05.

Minutes of Prebid Meeting Dated 28.12.05.

On the subject noted above a prebid meeting with the consultant was held on 28.12.05 at 3.30 pm at MPRRDA headquarters Vindhyachal Bhawan Bhopal to clarify the issues and to answer the queries on the subject. Representatives of the following consultant were present in the meeting.

1.	Indian Resources Information & Management Technologies Ltd., Bhopal.

2.	Infrastructure Development Consultancy, Bhopal.

3.	M/s Khera & Associates, Bhopal.

4.	M/s Alka Kamkar & Associates, Indore

The following points were raised in the meeting by the consultants;

- In the NIT there is a condition that rates for bridges having length more than 25 meters should be quoted separately. Consultants wanted to know weather evaluation of their bids will be made on the basis of their rates quoted for per kilometre road length or after including the rates quoted for medium/major bridges also and weather they should quote rate at the percentage of the cost of the bridge or per running meter length thereof.

Consultant were informed that their tender will be evaluated without taking into account they rate quoted for designing of bridges. They should quote rate for designing of bridges based on per running meter length of the bridge.

- Consultants wanted that for transect walk and obtaining khasara etc. of the land sufficient time should be provided in addition to the period of three months fixed for submission of DPR. They were inform that there is time constrained and they have to submit DPR latest by 31 march 2006. Therefore, separate time for all these activities as requested can not be granted.

- It was informed by the consultants that most of the General Managers require that, complete L-section and cross section should be submitted at PPR stage which is not possible, therefore, suitable instruction should be issued from the headquarters clearly indicating the requirement of PPR.

Consultats were informed that they will be required to submit complete L- section and cross section at the draft DPR stage only

- It was also informed by the consultants that sometimes road alignments  is changed after survey is completed but nothing is paid for this work. They should be paid for the survey at SOR rate or 30 percent of the quoted per kilometre rate for preparation of DPR.

Road alignment will be finalised after transect walk and signed by consultant, AM, Panchayat Sachiv and Surpanch. If there is any change after survey work has been complete by the consultant he will be paid 30% of the per Km rate quoted for preparation of the DPR, for the changed length only.

- It was also requested by the consultants that after one month i.e. on submission of the PPR a meeting should be arranged at CGM level to sort out the problems and difference of opinion, if any, between consultant and GM PIU.

This suggestion of the consultants is accepted.

Chief General Manager