e/;izns'k xzkeh.k lM+d fodkl izkf/kdj.k

¼e-iz- 'kklu] iapk;r ,oa xzkeh.k fodkl foHkkx ds v/khu½

[k.M&2] iape ry] Ik;kZokl Hkou] Hkksiky

## Ø- 1283@22@fo&12@E-8@fofo/k&1@2010	               	  Hkksiky] fnukad 22@01@2011

izfr]

egkizca/kd] leLr

e-iz- xzkeh.k lM+d fodkl izkf/kdj.k]

ifj;kstuk fØ;kUo;u bdkbZ]

- - - - - - - - - -] e/;izns'kA

fo"k; %&	fnukad 09-02-11 dks vk;ksftr leh{kk cSBd ds laca/k esaA

## lanHkZ %&  dk;kZy; dk i= Ø- 1169@22@fo&12@E-8@fofo/k&1@2010 Hkksiky] fnukad 20@01@2011

&&0&&

mijksDr fo"k;kUrxZr lanfHkZr i= dk voyksdu djsa] ftlds }kjk e-iz- xzkeh.k lM+d fodkl izkf/kdj.k ds ifj;kstuk fØ;kUo;u bdkbZ ds egkizca/kdksa dh foLr`r leh{kk cSBd fnukad   09-02-11 dks vk;ksftr fd;s tkus dh lwpuk nh xbZ Fkh A

bl i= }kjk ftys dh lHkh bdkbZ;ksa dks ,tsaMk dh tkudkjh fnukad 31-01-2011 rd miyC/k djkus dk ys[k fd;k x;k FkkA bl frfFk esa la'kks/ku djrs gq, lHkh bdkbZ;kWa vc lHkh ,ts.Mk esa okafNr tkudkjh fnukad 02-02-2011 rd laHkkxh; eq[;ky; dks izLrqr djsaxhA ;g tkudkjh     31-01-2011 dh fLFkfr esa v|ru dj izLrqr fd;k tkuk lqfuf'pr djsa A rRi'pkr laHkkxh; eq[;ky; dh Øekad 1 bdkbZ fnukad 04-02-2011 dks bZ esy }kjk mamprrda@rediffmail.com ij tkudkjh miyC/k djk,axsA

mijksDrkuqlkj vc layXu ,ts.Mk esa la'kks/ku fd;k x;k gS tks bl i= ds lkFk layXu   gS A rnkuqlkj gh tkudkjh izLrqr dh tkos A cSBd ds vk;kstu LFky dh tkudkjh vyx ls izsf"kr dh tk;sxh A

layXu % mijksDrkuqlkj ifjf’k"V ,oa la'kksf/kr ,tsaMkA

eq[; egkizca/kd II

e-iz- xzkeh.k lM+d fodkl izkf/kdj.k

## Ø- 1284@22@fo&12@E-  @fofo/k&1@2010	         	      	Hkksiky] fnukad 22@01@2011

izfrfyfi %&

- fut lgk;d] eq[; dk;Zikyu vf/kdkjh] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- izeq[k vfHk;ark] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- eq[; egkizc/akd] leLr] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] Hkksiky] bUnkSj] tcyiqj e-izA

- eq[; egkizc/akd foRr] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- eq[; egkizc/akd leUo;] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- egkizc/akd rduhdh] leLr] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- foRrh; lykgdkj] e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

- lgk;d izca/kd vkbZVh e-iz- xzkeh.k lM+d fodkl izkf/kdj.k] HkksikyA

eq[; egkizca/kd II

e-iz- xzkeh.k lM+d fodkl izkf/kdj.k

ifjf’k"V ,d

leh{kk cSBd dh tkudkjh Hkstus gsrq fn’kk funsZ’k

MkVk ,UVªh vkijsVj ds fy, funsZ’k &

- tkudkjh fu/kkZfjr izi= esa dsoy vaxzsth esa gksA

- tkudkjh fu/kkZfjr izi= esa dsoy ,e-,l-,Dlsy esa gksA

- tkudkjh gsrq fu/kkZfjr izi=ksa esa dksbZ Hkh dkye ;k jks ¼Column or Row½ gkbZM ¼Hide½ ugha gksA

- tkudkjh esa ^^------- ]] ---------^^ vFkok ^^&& do &&^^ vFkok bl izdkj ds fpUgksa dk mi;ksx ugha fd;k tk,A blds LFkku ij vko’;drkuqlkj tkudkjh vyx vyx lsy ¼Cell½ esa Repeat  dh tk,A

- tkudkjh esa Date  ds dkye esa Date format – dd.mm.yy dk gh mi;ksx fd;k tk,A blesa Text ds :Ik esa vFkok vU; fdlh Format esa tkudkjh ugha Hkjh tk,A

- blh izdkj jkf’k ds fy,] ;fn i`Fkd ls fy[kk ugha gks rks] jkf’k :- yk[k esa n’keyo ds nks vadksa rd nh tk,A

- dksbZ Hkh cell merge uk fd;k tk,A

- tkudkjh bZ esy ds }kjk lacaf/kr laHkkx dh ukekafdr bdkbZ ¼uhps n’kkZ, vuqlkj½ dks Hkstk tk,A bZ esy esa fo"k; bl izdkj fy[kk tk, & <PIU name> Meeting Aug 10 inf.

- fdlh Hkh Clarification ds fy, 9424440111 ij egkizca/kd iz’kklu ls lEidZ djsaaaA

- tkudkjh ds izR;sd izi= ds Footer esa ml MkVk ,UVªh vkijsVj dk uke fy[kk tk, ftlus izi= esa tkudkjh rS;kj dh gSA

- tkudkjh esa mDr fcUnqvksa dk /;ku u j[kus ij lacaf/kr MkVk ,UVªh vkijsVj ds fo:) dk;Zokgh dh tk,xhA

Agenda for review meeting Dated  09.02.11 of GMs of all  PIUs

Date 09-02-11	                         							  Time-10 AM

- Review & program for completion of roads of Bharat Nirman Habitation up to March 11.

- Review of PIU wise, month wise Financial & Physical Progress. (Format M-1)

- Detailed review of incomplete works road wise, packages wise of All Phases & ADB B I to B IV with planning to complete the works. (Format –I)

- Status of terminated (resigned) packages – calling NIT, fixing agency, plan to complete these resigned packages.(Format-XIII)

- Review of packages completed but CC not issued, CC issued but final bill not paid. (Format-III)

- PIU wise balance workload as on 31.01.2011.

- Review of Maintenance works –

  - Packages within 5 years : condition of roads, maintenance status, expenditure incurred during the financial year & uptodate. ( As per foot notes given in format )

  - Packages beyond 5 years: condition of roads, maintenance status, expenditure incurred during the financial year & uptodate. ( As per foot notes given in format )

- Review of ATRs of NQM/SQM & Regrading of roads under “U”

- Quality issues.

- Review of ATR of inspection of CEO/E-in-C/CGMs.

- ATR of review meetings held at divisional HQ.

- Review of Recovery of amount in terminated packages.

- Review of Verification of bank guarantee.

- Review of Administrative Expenditure of PIU.

- Review of submission of QPR, MPR.

- Review of Departmental Enquiry.

17.	 Review of ADB B-V & LWE Works

a.   Road wise Review of ADB B-V & LWE Works – Format A-1

- Position of OGL submission of ADB V & LWE  – Format A-2

- Forward planning of ADB V & LWE  - Format A-3

- Status of contractors’ lab in ADB V & LWE packages. Format A-4

18. 	E-1

19. 	E-2

New items for discussion

- DPR consultant payments

- OMMAS Certificate from Nodal PIU

- GIS Verification Certificate from PIU